RegenX MVP Stabilisation — Summary of Required Outcomes

This engagement is focused on stabilising and validating the RegenX MVP so it is fit for pilot deployment and investor demonstration.

Over the delivery period, the following outcomes must be achieved:

- Resto	re full development and deployment access across AWS, Auth0, GitHub, database, and Stellar environments.

- Standardise all environments to use the correct database schema (regen_x) and clean migration process.

- Rebuild and validate authentication and onboarding flows for staging and production.

- Stabilise backend services and eliminate reliance on manually created database tables.

- Deploy and secure the Stellar signing and transaction infrastructure.

- Implement and test a complete issuance and investment workflow from user onboarding to asset purchase.

- Verify that all transactions, balances, and records are accurately reflected in the platform dashboard.

- Deliver a fully functional, end-to-end pilot system with no manual workarounds.

Successful completion means the platform can reliably onboard users, issue assets, execute investments, and report data without intervention.

Any failure in these core flows indicates the platform is not yet pilot-ready.

Spring of what needs to be done

RegenX MVP Stabilisation Delivery Plan

🔴 1 (You provide access)

Must be ready before work starts:

- AWS admin access

- Auth0 admin access

- GitHub repo access

- DB credentials -

- All existing .env files

- Stellar testnet keys - https://docs.google.com/document/d/1-3LOVptPdhtchk6georDe60Fd5u2bIgg7dhbt7lgKFE/edit?usp=drive_link

- Juan handover docs

No missing access = no delays.

🟢 1 — Infrastructure & Authentication

Goal: Users can sign up and log in

- Pull and audit core-api, core-ui, signer repos

- Restore backend services

- Rebuild Auth0 (staging + prod)

- Configure callbacks, secrets, roles

- Configure email/OTP provider

- Fix verification flow

- Test: signup → verify → login

Deliverable:

✅ Working auth flow in staging

🟢 2 — Database & Backend Stability

Goal: Clean DB, no manual hacks

- Audit existing database

- Remove manually created tables

- Run migrations from scratch

- Verify regen_x schema

- Seed test data

- Redeploy backend

- Validate logs + error handling

Deliverable:

✅ Stable API + clean DB

🟢 3 — Stellar & Signing Layer

Goal: Wallet → signer → blockchain works

- Deploy Simple Stellar Signer

- Configure WalletConnect

- Secure signer instance

- Configure Horizon + Soroban RPC

- Validate network passphrases

- Test trustlines

- Test asset issuance

Deliverable:

✅ Transactions sign and submit successfully

🟢 4 — Issuance & Investment Flow

Goal: One investor can buy one asset

- Create pilot asset/token

- Register metadata

- Allocate supply

- Onboard test investor

- Execute purchase

- Record in database

- Validate dashboard display

Deliverable:

✅ Issue → buy → record → display works

🟢 5 — Validation & Acceptance

Goal: Platform is pilot-ready

- Run full end-to-end tests:

  - Signup

  - Verify

  - Login

  - Wallet connect

  - Transaction signing

  - DB recording

- Simulate basic distribution (if supported)

- Validate balances and history

- Confirm basic CSV/data export (if exists)

- Final bug fixes

- Production + staging verification

Deliverable:

✅ Platform signed off as operational

Definition of Done (Non-Negotiable)

- Users can onboard

- Wallets connect

- Assets issue

- Investments execute

- Data records correctly

- Dashboard reflects reality

- No manual DB fixes

- No broken auth flows

If any of these fail → not complete.

Here are all the necessary files and logins etc

Github - https://github.com/regen-x

UI: Production: https://app.regenx.io/ Staging: https://staging.app.regenx.io/

API: Production: https://api.regenx.io/api Staging: https://staging.api.regenx.io/api

Technical Implementation Guide - https://docs.google.com/document/d/1PHq52aO1dPz1NO9QOLG7N6kPwiflRh0m/edit

The production Auth0 tenant is attached to this account:
email: regenxdev@gmail.com
password: Z-SbmaX-W3tSJ-9
recovery code: Y12VMYCEC76XWCKLWMP9WMRN (a new code is generated each time you log in)

The Gmail account attached to your Auth0 account is:
regenxdev@gmail.com
Zji2H6r*8@XIX9

The next dev will need to create a new tenant in Auth0 under this same account (a plan upgrade will be required—unless you prefer using a separate account for staging). Then, he should replicate the application, set up the email provider (here is where SendGrid is required), and the email templates in the new tenant.

SendGrid - The free-tier quota for SendGrid has been used up, so a new SendGrid account will need to be created, and the new credentials will need to be configured in the Auth0 application (these can be shared across both tenants).

Simple Stellar Signer - A new instance of [**Simple Stellar Signer**](https://github.com/bigger-tech/simple-stellar-signer) needs to be spun up in AWS. As far as I know, Bigger will no longer be supporting this tool, which your application depends on, but the good thing is that you can deploy your own instance.
The setup can be done using this `.env` example:
  [https://github.com/bigger-tech/simple-stellar-signer/blob/main/.env.production.dist](https://github.com/bigger-tech/simple-stel.lar-signer/blob/main/.env.production.dist)
 Also an account of https://walletconnect.network is required for this to work.

All services in AWS are currently stopped to make sure they don’t incur any charges.

RegenX DotEnv

https://www.dropbox.com/scl/fi/89u2ynu8rna7xp7ix2c0h/regen_x_dotenv.txt?rlkey=g8w2rc6jnhvj2fz1dxzucl0sy&st=r7t4beuf&dl=0

RegenX SQL File

https://www.dropbox.com/scl/fi/niw1mdfoug43dai4zcov1/prod_insert_regenx.sql?rlkey=lyxuf9kkxwc7llmvk46xw8yyb&st=a9lpael1&dl=0

Email from Juan

the database migration has already been done. The missing steps are:

- The production Auth0 tenant is attached to this account:
email: regenxdev@gmail.com
password: Z-SbmaX-W3tSJ-9
recovery code: Y12VMYCEC76XWCKLWMP9WMRN (a new code is generated each time you log in -- probably changed)

The Gmail account attached to your Auth0 account is:
regenxdev@gmail.com
Zji2H6r*8@XIX9

- The next dev will need to create a new tenant in Auth0 under this same account (a plan upgrade will be required—unless you prefer using a separate account for staging). Then, he should replicate the application, set up the email provider (here is where SendGrid is required), and the email templates in the new tenant.
- The free-tier quota for SendGrid has been used up, so a new SendGrid account will need to be created, and the new credentials will need to be configured in the Auth0 application (these can be shared across both tenants).
- A new instance of [**Simple Stellar Signer**](https://github.com/bigger-tech/simple-stellar-signer) needs to be spun up in AWS. As far as I know, Bigger will no longer be supporting this tool, which your application depends on, but the good thing is that you can deploy your own instance.
The setup can be done using this `.env` example:
  [https://github.com/bigger-tech/simple-stellar-signer/blob/main/.env.production.dist](https://github.com/bigger-tech/simple-stel.lar-signer/blob/main/.env.production.dist) Also an account of https://walletconnect.network is required for this to work.

Database Environment Summary (Production)

The RegenX production database is hosted on Oracle Cloud Infrastructure (OCI) as a managed PostgreSQL instance.

- Host: 46377c90d788-instance.adu3sgtq4h77356f4yjvtfoijn4gca.postgresql.ap-sydney-1.oci.oraclecloud.com

- Port: 5432

- Database: postgres

- Schema: regen_x

- Username: regen_x

All core application tables are located in the regen_x schema, not the default public schema.
When connecting to the database, ensure the application or client is explicitly configured to use the regen_x schema, otherwise tables may appear “missing.”

Any new environments (staging, local, test) should mirror this structure and use the same schema name to avoid inconsistencies.